System Name: JobTrack - Job/Internship Application Tracking System

Course : BIS 698 - Information Systems Capstone

Group Number: 5

Group Members :

- Baghi Rao Pankaj Sadanala

- Hardhik Kamatham

- Poornimai Mekala

- Shweshika Ravula

- Vamsi Krishna Konduru

Submission Date: 1/28/2026

## 1. Background

The client for this project is the University Career Services Center (an imagined client). Universities increasingly emphasize career readiness and placement outcomes as key measures of student success. Career Services offices support students through career advising, employer engagement, and internship and full-time job placement. However, many institutions lack a centralized, structured system that allows them to track student applications, advising activity, and outcomes in a consistent and reliable way. Information is often scattered across spreadsheets, emails, and informal notes, making it difficult to gain accurate insights into student progress or institutional placement performance.

JobTrack is proposed as a centralized information system designed for a university Career Services office. The system will support students, advisors, and administrators by providing a shared platform for managing application data and outcomes related to both internships and full-time positions.

## 2. Business Problems

The proposed system addresses several real business problems faced by Career Services offices:

- Lack of centralized tracking: Student application information is fragmented across personal tools, limiting visibility for advisors and administrators.

- Limited advising insight: Advisors struggle to identify students who are under-applying, stuck in the process, or in need of early intervention.

- Poor outcome reporting: Career Services teams have difficulty generating reliable reports on placement rates, employer performance, and hiring trends.

- Manual, inefficient processes: Data collection for accreditation, rankings, or leadership reporting requires significant manual effort.

- Missed opportunities for improvement: Without structured data, offices cannot easily evaluate which employers, programs, or strategies lead to the best outcomes.

## 3. Project Description Objectives

The objective of "JobTrack" is to develop a fully functional Information System (IS) that centralizes the job application process. The system will enable advisors to manage student profiles, track company interactions, and monitor application statuses in real-time.

High-Level Scope (In-Scope): The system will be developed using Python and MySQL and includes three primary modules:

- Student Module: Secure login; CRUD operations for application records; tracking of key fields (company, role, status: Applied/Interview/Offer); and application notes.

- Advisor Module: Secure login; ability to view assigned student pipelines; addition of advising notes; and identification of students needing intervention.

- Admin / Career Services Module: Management of the employer directory (CRUD); aggregated dashboards; and generation of reports (Companies with highest hires, Offer rates by term, Application funnel metrics).

Exclusions (Out-of-Scope): To keep the project feasible within a semester, the following are explicitly out of scope: Email/calendar integration, automated job scraping from external websites, machine learning/predictive analytics, and integration with external university SSO authentication.

## 4. Project Feasibility

Economic Feasibility The project is economically viable as it relies entirely on open-source technologies, eliminating licensing costs for the client. The primary "cost" is development hours, which are absorbed by our  team.

- Software Licensing: $0 (Python, MySQL, Streamlit/Tkinter are open source).

- Hardware: $0 (Development utilizes existing team laptops).

- Infrastructure: $0 (Localhost deployment for prototype; no cloud fees incurred).

Schedule Feasibility The project scope is strictly defined to ensure completion within the 14-week semester timeline. The following schedule allocates specific weeks to each development phase, ensuring a "fully functional System" is delivered by the deadline.

| Phase | Activity | Duration | Deliverable |
| --- | --- | --- | --- |
| Phase 1 | Requirements & Proposal | Weeks 1-3 | Project Proposal |
| Phase 2 | Database Design (ERD) & Planning | Weeks 4-5 | Project Plan & ERD |
| Phase 3 | Core Dev: Database & Auth | Weeks 6-7 | Functional Login |
| Phase 4 | Sub-App Dev: Student/Advisor Modules | Weeks 8-10 | Forms & Logic |
| Phase 5 | Integration & Reporting | Weeks 11-12 | Reports & Dashboard |
| Phase 6 | Testing & Documentation | Weeks 13-14 | Final Presentation |

Technical Feasibility : The team possesses required skills in Python and SQL. The Three-Tier architecture (Presentation, Logic, Data) is standard and well-documented, minimizing technical risk.

Operational Feasibility : The system mimics existing manual workflows (filling out forms, checking lists), ensuring a low learning curve for Career Center staff and high adoption rates.

## 5. Summary

Client: University Career Services Office (Imagined Client).

System Type: Web-based Information System (Python + Streamlit).

Primary Functions:

- Application Tracking: Students create and update application records (Applied, Interview, Offer).

- Advisor Oversight: Advisors view student pipelines and add intervention notes.

- Outcome Reporting: Admins generate placement statistics and employer reports.